PRD ROADMAP

# 'The Lab Standard' Peptide Entry Strategy

## Strategy Overview

Objective: Establish the most trusted, transparent, and premium D2C research peptide brand in the Western market by leveraging tri-verified lab results and a superior UX.

Key Results:

- Achieve a 25-30% price premium over the market average through verified purity signaling.

- Realize 15%+ of total transaction volume through USDC/BTC payment methods.

- Maintain a 6-12 month customer LTV for metabolic and longevity research products.

- Ensure 80% of users interact with batch-specific lab results before checkout.

- Achieve 50+ Independent Community Verifications via the Reviewer Portal within the first 6 months.

6 Projects

PROJECT 1

## Headless Lab-Standard Frontend

### Problem Statement

Generic e-commerce templates undermine the 'premium' and 'trust' pillars of the brand. Low-quality interfaces lead to high bounce rates among affluent professionals who associate design quality with product purity.

### Proposed Solution

Build a custom headless storefront using Next.js and Tailwind CSS with a 'Lab-First' UI. This project now includes Segment/Mixpanel event tracking to verify the 80% interaction success metric with Lab results.

### Target Users

Biohackers, high-net-worth longevity enthusiasts, and metabolic research specialists.

### Success Metrics

- Achieve a Google Lighthouse Performance score of >90

- Maintain a checkout conversion rate of 4.5% or higher

- Verify that 80% of users interact with the Lab Results section via Segment/Mixpanel

### Scope

- Custom product detail pages with embedded batch-testing visualizations

- Next.js frontend deployment on Vercel with edge caching

- Implementation of Segment/Mixpanel for granular event tracking of lab data clicks

### Non-Goals

- Development of a mobile app (PWA only)

- Integration of social media comment feeds on product pages

### Definition of Done

- All core pages pass accessibility WCAG 2.1 Level AA standards

- E2E testing for the checkout flow passes for both guest and registered users

- Event tracking for lab interaction is verified in the analytics dashboard

### EI Tag

Impact: High

Effort: Medium

Score: H/M

### Issues

1. Configure Next.js Headless Architecture  [PHigh]

Set up the foundational Next.js project with TypeScript and Tailwind CSS to support the headless commerce structure.

  - ✓ Project initialized with TypeScript and strict linting rules

  - ✓ Tailwind configuration matches the 'Lab Standard' brand palette

  - ✓ Initial deployment successful on Vercel preview environment

2. Develop Interactive COA Data Visualization Component  [PHigh]

Build a reusable UI component that parses and displays purity, endotoxin, and heavy metal data in a readable graph format.

  - ✓ Component accepts raw JSON batch data as a prop

  - ✓ Visualizations are responsive and clear on mobile devices

  - ✓ Includes a 'Verified by Janoshik' badge with external link logic

3. Implement Product Analytics (Segment/Mixpanel)  [PHigh]

Integrate analytics tracking to monitor user interaction with lab results to validate the engagement success metric.

  - ✓ Segment snippet installed and tracking 'Lab Result Viewed' events

  - ✓ Events correctly populate in the Mixpanel dashboard

  - ✓ Tracking is compliant with privacy and cookie consent standards

PROJECT 2

## Tri-Verified Lab Portal

### Problem Statement

Trust is the primary barrier in the D2C peptide market. Customers often suspect that brands 'cherry-pick' lab reports or reuse old COAs for new batches, requiring a transparent verification bridge.

### Proposed Solution

An automated verification engine that maps physical product QR codes to batch-specific testing data. This project is updated to include direct API ingestion from Janoshik to replace manual PDF uploads.

### Target Users

Users concerned with purity, specifically those testing for heavy metals and sterility.

### Success Metrics

- 100% of SKUs mapped to a verifiable batch number

- Average time to verify a batch from the homepage < 5 seconds

- Manual administrative effort for COA uploads reduced by 90% via API

### Scope

- Batch management database schema with API integration hooks

- Public-facing verification lookup tool for QR code scanning

- Automated ingestion engine for Janoshik task IDs

### Non-Goals

- Manual customer support for lab report explanations

- Development of an internal lab management system

### Definition of Done

- QR code scanning successfully redirects to the correct batch data 100% of the time

- Janoshik API data is successfully parsed and displayed in the portal

- Public portal is indexed and searchable by batch ID

### EI Tag

Impact: High

Effort: Low

Score: H/L

### Issues

1. Design Batch-COA Mapping Schema  [PHigh]

Create the database architecture to link product variants to specific production batches and their respective third-party test results.

  - ✓ Schema supports multiple COA types (Purity, Sterility, Metals) per batch

  - ✓ Relational mapping between SKU and Batch ID is implemented

  - ✓ Support for batch 'status' (Pending, Released, Quarantined)

2. Implement QR Code Redirect Logic  [PMedium]

Develop the logic to handle incoming requests from product packaging QR codes and route them to the specific batch verification page.

  - ✓ Dynamic URL generation for batch-specific QR codes

  - ✓ Fallback page implemented for invalid or expired batch IDs

  - ✓ Analytics tracking for 'Verification Scans' integrated

3. API Ingestion Engine (Janoshik)  [PMedium]

Develop the automated bridge between Janoshik's API and the internal database to replace manual PDF uploads.

  - ✓ Secure connection established with Janoshik API

  - ✓ Automatic data extraction from Task IDs into the batch schema

  - ✓ Verification check to ensure ingested data matches internal SKU batching

PROJECT 3

## Incentivized Crypto Gateway

### Problem Statement

High-risk merchant accounts are prone to sudden freezes and high fees. Crypto provides a resilient alternative but currently lacks user adoption due to complexity and lack of incentive.

### Proposed Solution

Integrate a non-custodial crypto payment gateway with an automatic 'Transparency Discount' applied at checkout when BTC or USDC is selected as the payment method.

### Target Users

Affluent users who already own crypto or cost-conscious researchers incentivized by discounts.

### Success Metrics

- At least 15% of total revenue processed via cryptocurrency

- Zero payment-related downtime during the first 90 days

- Average checkout time for crypto users < 2 minutes

### Scope

- Integration with BTCPayServer for non-custodial processing

- Dynamic price adjustment logic for crypto incentives at checkout

- Automated order status updates via blockchain webhooks

### Non-Goals

- On-ramp services for buying crypto directly

- Support for obscure altcoins outside BTC/USDC

### Definition of Done

- Transactions successfully confirmed on-chain and reflected in the backend

- Discount logic correctly applies to the subtotal when crypto is selected

- Refund process for crypto transactions is documented for support staff

### EI Tag

Impact: Medium

Effort: Medium

Score: M/M

### Issues

1. Configure BTCPayServer Production Instance  [PHigh]

Deploy and secure a self-hosted BTCPayServer instance to handle non-custodial payments.

  - ✓ Server secured with SSL and restricted API access

  - ✓ Store wallet successfully synchronized with the BTC/USDC nodes

  - ✓ Webhooks configured to point to the headless backend

2. Build Checkout Discount Logic for Crypto  [PMedium]

Modify the checkout service to apply a dynamic 10% discount when the user selects a crypto payment method.

  - ✓ UI reflects the discounted price immediately upon selection

  - ✓ Discount is correctly calculated and stored in the database record

  - ✓ Promotion description 'Transparency Discount' is visible to the user

PROJECT 4

## The Transparency Campaign & Reviewer Portal

### Problem Statement

Trust is the primary bottleneck for new entrants in the peptide market. High-intent researchers often distrust internal testing and require peer-to-peer validation from trusted community figures.

### Proposed Solution

Execute a transparency campaign by distributing 50 blind samples to community leaders and providing a public Reviewer Portal. This portal centralizes third-party Janoshik task IDs to prove consistent quality.

### Target Users

Discord/Reddit community influencers and discerning metabolic researchers.

### Success Metrics

- At least 50 independent reviewer verifications posted to the ledger

- 15% increase in community trust sentiment measured via forum scraping

### Scope

- Reviewer outreach and sample shipping logistics for 50 participants

- Public Reviewer Ledger UI/UX for displaying third-party results

- Secure submission form for reviewers to post Janoshik Task IDs

### Non-Goals

- Direct payment for positive reviews

- Controlling the outcome of independent lab tests

### Definition of Done

- 50 samples shipped and tracked to verified community leaders

- Reviewer Portal live and accepting external Task ID submissions

- Public ledger displaying live, verified community test results

### EI Tag

Impact: High

Effort: Medium

Score: H/M

### Issues

1. Reviewer Selection & Logistics  [PHigh]

Identify 50 high-reputation reviewers on Reddit/Discord and coordinate the distribution of blind-test samples.

  - ✓ Selection criteria for 'High-Reputation' reviewers documented

  - ✓ Logistics dashboard set up to track sample delivery status

  - ✓ 50 reviewers confirmed and outreach emails sent

2. Build Independent Reviewer Submission Portal  [PHigh]

Create a secure form for third-party reviewers to submit Janoshik Task IDs for public ledger inclusion.

  - ✓ Submission form validates Janoshik Task ID formats

  - ✓ Reviewer identity verification step implemented

  - ✓ Successful submissions automatically update the Public Ledger

PROJECT 5

## Custom Packaging & Physical UX

### Problem Statement

Generic industry packaging looks unprofessional and fails to justify the 30% price premium. Low-quality physical touchpoints undermine the brand's 'Lab Standard' promise and risk product damage.

### Proposed Solution

Develop custom-molded medical-grade secondary packaging with secure foam inserts for 10ml vials. This packaging will feature integrated QR codes and a professional clinical aesthetic.

### Target Users

Affluent biohackers and health-conscious professionals seeking a medical-grade experience.

### Success Metrics

- Post-purchase unboxing satisfaction score > 4.8/5

- Shipping breakage rate reduced to less than 0.5%

### Scope

- Sourcing and design of custom-molded vial inserts

- Box art design featuring 'Scan for Lab Standards' QR placement

- Production contract for 1,000 units of medical-grade packaging

### Non-Goals

- Redesigning primary vial labels

- Manufacturing outer corrugated shipping boxes

### Definition of Done

- Packaging prototype passes a 3-foot drop test with zero breakage

- QR code integration on box art redirects correctly to the portal

- First production run received at the fulfillment center

### EI Tag

Impact: Medium

Effort: High

Score: M/H

### Issues

1. Source Custom-Molded Vial Inserts  [PMedium]

Design and prototype foam or plastic inserts that fit 10ml vials securely for a premium feel and safe transit.

  - ✓ Prototype approved for 'Medical-Grade' material quality

  - ✓ Insert fits standard 10ml vials with zero movement

  - ✓ Cost per unit aligns with the target packaging budget

2. QR Code Integration on Secondary Box  [PHigh]

Design the box art to feature the 'Scan for Lab Standards' QR code prominently for immediate verification.

  - ✓ QR code placement is aesthetically aligned with brand guidelines

  - ✓ Print-ready artwork files generated and sent to manufacturer

  - ✓ Test prints are scannable by mobile devices under low light

PROJECT 6

## Subscription & Research Kits

### Problem Statement

Peptide research is often a long-term protocol, yet customers must manually re-order, leading to churn. Friction in re-ordering supplies (vials, water, swabs) reduces the likelihood of protocol completion.

### Proposed Solution

Launch a subscription model for bundled 'Research Kits' including all necessary metabolic products and supplies. This automates the replenishment cycle and increases customer lifetime value.

### Target Users

Long-term metabolic researchers and longevity enthusiasts on chronic protocols.

### Success Metrics

- 20% of new customers opting for subscription at checkout

- Average LTV increase of 25% over the first 6 months

### Scope

- Subscription logic for 30/60/90 day recurring intervals

- Development of 'Research Supply' bundle SKUs (vials + ancillary items)

- Customer subscription management dashboard (skip/cancel logic)

### Non-Goals

- Providing medical dosing advice

- Managing shipping for one-off manual ancillary sales

### Definition of Done

- Subscription billing logic integrated and tested in headless backend

- Bundled SKUs are visible and purchasable on product pages

- Automated renewal emails correctly trigger 3 days prior to billing

### EI Tag

Impact: High

Effort: Medium

Score: H/M

### Issues

1. Configure Subscription Logic in Headless Backend  [PMedium]

Implement the recurring billing intervals and subscription status management in the commerce backend.

  - ✓ Recurring billing intervals (30/60/90 days) functional

  - ✓ Payment tokens securely stored for automated renewals

  - ✓ Failed billing attempts trigger automated customer alerts

2. Create 'Research Supply' Bundles  [PMedium]

Develop a SKU for vials bundled with sterile water and alcohol swabs to simplify the user experience.

  - ✓ Bundle SKU correctly deducts from individual component inventory

  - ✓ Pricing logic applies a 5% discount for bundled items

  - ✓ Bundle is correctly represented in the checkout cart UI